## Slide 1
AUTOMATED DOCUMENTATION / CASE STUDY
README AUTO-SYNC
From Confluence story to a human-approved, working documentation pipeline
SDLC WALKTHROUGH • 07 OCT 2026
STORY
BUILD
VERIFY
SHIP
A small change, with a complete trail
README AUTO-SYNC / SDLC CASE STUDY
01

## Slide 2
01 / THE BRIEF
Keep the README feature list in sync
The user story defines a narrow automation boundary and a fail-fast publishing path.
“As a developer, I want an automated GitHub Actions workflow to update our README features list whenever src/features.py changes on main, so documentation stays synced without manual effort.”
TRIGGER
Only a push to main that changes src/features.py
TEST GATE
Run pytest first; any failure stops publication
SYNC REGION
Validate one ordered start/end marker pair
PRESERVE
Never rewrite content outside the markers
PUBLISH
Create or update a PR from docs/auto-update-readme
Design choice: feature names come from features() at runtime; Create, Update, and READ are data, not workflow constants.
README AUTO-SYNC / SDLC CASE STUDY
02

## Slide 3
02 / GOVERNANCE
Eight phases, explicit human gates
Artifacts moved forward only after the user reviewed and approved each phase.
01
Requirements
Story distilled; format + marker rules agreed
HUMAN APPROVAL GATE
02
Architecture
Python 3.12, pytest, sync script, one workflow
HUMAN APPROVAL GATE
03
Design review
No blockers; four safeguards approved
HUMAN APPROVAL GATE
04
Implementation plan
Ordered tasks + permissions gate approved
HUMAN APPROVAL GATE
05
Implementation
Feature module, sync, tests, Actions workflow
HUMAN APPROVAL GATE
06
Code review
No blockers; pytest pinning deferred
HUMAN APPROVAL GATE
07
Verification
11 tests passed on Python 3.12.10
HUMAN APPROVAL GATE
08
Pull requests
Human-approved PRs; merge triggers automation
HUMAN APPROVAL GATE
README AUTO-SYNC / SDLC CASE STUDY
03

## Slide 4
03 / ARCHITECTURE
The pipeline is intentionally linear
A failed test or invalid marker stops before README write or PR publication.
PUSH
main + src/features.py
TEST
pytest suite first
COMPUTE
features() → ordered bullets
VALIDATE
unique, ordered marker pair
UPDATE
replace marker interior only
PUBLISH
bot branch + create/update PR
STOP
Tests fail OR markers invalid → no README write; publishing step is never reached.
PUBLISH
Only a real README diff updates docs/auto-update-readme and its PR to main.
Permissions: contents: write + pull-requests: write; GITHUB_TOKEN; actions pinned to immutable SHAs.
README AUTO-SYNC / SDLC CASE STUDY
04

## Slide 5
04 / SAFETY
The markers are a hard ownership boundary
Automation owns the interior only; the rest of the document remains human-maintained.
README.md / managed region
<!-- docs-sync: start -->
- Create
- Update
- READ
<!-- docs-sync: end -->
Outside these markers: untouched
01
Exactly one start + one end
Missing, duplicate, or reversed markers fail before write.
02
Stable rendering
One ordered Markdown bullet per feature; embedded line breaks become spaces.
03
Exact preservation
Tests compare surrounding bytes, including CRLF context.
04
Idempotent run
If generated content matches, do not write or create an empty commit.
README AUTO-SYNC / SDLC CASE STUDY
05

## Slide 6
05 / BUILD
Small components, clear ownership
Keep business data in Python, sync logic testable, and YAML focused on orchestration.
src/features.py
Source of truth
FEATURES = [Create, Update, READ] features() returns a copy.
scripts/sync_readme.py
Sync behavior
Validate markers, render bullets, compare output, and write only on change.
tests/
Quality gate
Exact feature values plus rendering, marker, preservation, error, and no-op cases.
.github/workflows/
Automation
main + path filter → Python 3.12 → pytest → sync → PR action.
Security and reproducibility: least write permissions • GITHUB_TOKEN PR creation enabled • actions pinned to commit SHAs
README AUTO-SYNC / SDLC CASE STUDY
06

## Slide 7
06 / ASSURANCE
Evidence from review and runtime
The code was checked locally, then the real main-branch trigger exercised the workflow twice.
PYTHON 3.12.10
11 / 11
pytest tests passed
Disposable README check: bullets correct, outside bytes preserved, second run unchanged.
CODE REVIEW
No blocking findings. Pytest pinning was a low-severity recommendation and was explicitly deferred.
WORKFLOW RUN #1
Successful after PR #1 merged; opened README PR #2 for Create + Update.
WORKFLOW RUN #2
Successful after PR #3 merged; opened README PR #4 with READ added.
BOUNDARY
The human-approved source PR and bot-generated README PR were separately reviewed and merged.
Action runs were observed on GitHub; local tests alone were not treated as end-to-end workflow evidence.
README AUTO-SYNC / SDLC CASE STUDY
07

## Slide 8
07 / EXECUTION
Two change cycles proved the handoff
Source-code PRs changed the feature list; the workflow generated a separate README PR each time.
PR #1
Pipeline foundation
Merged implementation: source, sync script, tests, workflow.
PR #2
Initial README sync
Bot PR added Create + Update. Reviewed and merged.
PR #3
Add READ
Feature source and exact-value test. 11 tests passed; merged.
PR #4
README sync for READ
Bot PR added - READ only. Reviewed and merged.
Outcome: the source change was merged, the workflow ran, and its generated README diff matched the feature list.
README AUTO-SYNC / SDLC CASE STUDY
08

## Slide 9
08 / HOW TO USE IT
The next feature follows the same route
This separation keeps the source PR reviewable and makes the README change independently visible.
1
Edit source
Add a name to src/features.py
2
Test + PR
Run pytest; open a source PR to main
3
Merge source
Push to main matches the workflow trigger
4
Bot sync
Tests pass; marker region is regenerated
5
Review README PR
Bot opens/updates docs/auto-update-readme
HUMAN CONTROL
Review and merge the source PR; separately review and merge the bot README PR. The workflow never writes directly to main.
README AUTO-SYNC / SDLC CASE STUDY
09

## Slide 10
09 / RESULT
A small automation, with a visible audit trail.
3
features in README
11/11
tests passed
2
successful workflow runs
4
PRs merged
Presentation source: docs/nsg-agent-conversation.md Workflow: .github/workflows/readme-auto-sync.yml • Tests: tests/ • Verification: tests/results/test_results.md
README AUTO-SYNC / END-TO-END SDLC
README AUTO-SYNC / SDLC CASE STUDY
10